# Beta Program — Connected Worker Platform

SANTECH

May 2026

# Beta Program — Connected Worker Platform

A 90-day pilot program with 5 hand-selected MHI integrators and OEMs to validate product-market fit, generate reference customers, and seed paid conversions. Designed in conjunction with the existing FedEx Memphis Secondary 25 (S25) project as the live demo and authoring foundation.

## Executive summary

We will run a structured 90-day beta with 5 carefully selected participants drawn from MHI integrators and OEMs — at least one anchor integrator (DMW&H), one peer integrator, and three OEMs whose equipment is already authored from S25. SANTECH provides full platform access, custom QR labels, and limited-scope content authoring at no charge. Participants commit to real-world deployment of at least 50 QR-tagged assets, weekly feedback, and a clear decision point at day 90 to convert at founding-member pricing or have their tenant deactivated. Estimated SANTECH investment: $90-140k in labor and overhead. Target outcome: 3 of 5 converters at average $60k ARR, generating ~$180k recurring ARR and 4-5 reference logos within 12 months.

## Why a beta program now

Three things we cannot validate inside SANTECH’s walls:

- Whether the OEM cross-sell motion works on real prospects. Can a Transnorm or a Rice Lake actually be sold on $40-80k/yr in exchange for content distribution and parts-revenue capture? S25 gives us the content, but only field engagement gives us the conversion data.

- Whether the integrator workflow holds up without the SANTECH services relationship. DMW&H is a special case because they’re already a SANTECH services customer. A peer integrator with no prior relationship is the real test.

- How real technicians use the platform on a real shop floor. Lighting, gloved hands, network coverage, scan reliability, AI question quality — none of these can be fully simulated.

A 90-day program with 5 participants gives us statistically meaningful signal on all three, plus 4-5 named reference logos for the year-2 sales motion.

## Program objectives

Beta success is measured against four learning outcomes, not just satisfaction scores:

| Objective | Measure of success |
| --- | --- |
| Validate OEM cross-sell pitch | At least 2 of 3 OEM betas accept paid conversion at year-1 |
| Validate integrator workflow beyond DMW&H | Peer integrator deploys QR codes to ≥50 assets and renews |
| Calibrate authoring services pricing | Cost-per-fresh-OEM-manual quantified to ±20% |
| Generate reference assets | 100% logo rights, 60%+ named case study rights |

## Recommended participant mix

Five slots, allocated deliberately across the three customer types:

| # | Candidate | Type | Rationale |
| --- | --- | --- | --- |
| 1 | DMW&H | Integrator (anchor) | Existing SANTECH services relationship; S25 already in the platform; lowest-friction yes |
| 2 | Peer MHI integrator (Forte, MHS Global, or Westfalia) | Integrator | Fresh-eyes test; validates the platform without SANTECH services as a head start |
| 3 | Rice Lake Weighing Systems | Mid-tier OEM | S25’s cargo scale; independent of Honeywell; small-but-strategic logo |
| 4 | Flow Turn Inc. | Specialty OEM | S25 power turn conveyors; smaller, faster-moving company; founder-CEO accessible |
| 5 | Visicon (Vitronic) | Mid-tier OEM | S25 singulator vision; US ops in Louisville; validates vision-system pricing tier |

Deliberately deferred to paid pilot (not free beta): Honeywell Intelligrated, Intralox, SICK. These Tier-1 OEMs warrant paid pilots, not free betas — giving away $150-250k/yr value to multi-billion-dollar companies sets a poor anchor and their procurement processes won’t move in 90 days regardless.

Alternate slot 5: If Visicon doesn’t engage within 14 days of outreach, substitute NORD or Baldor — both are in S25’s BOM, both have small US footprints accessible to founder-led conversations.

## Selection criteria — non-negotiables

Before saying yes to any candidate, confirm all five criteria:

| Must have | Why it matters |
| --- | --- |
| Active maintenance / service organization with real technicians | Otherwise no actual usage data |
| ≥50 QR-able assets at one site | Below this threshold, scan volume too low to be meaningful |
| One executive-level champion willing to commit 30 min/week | Without a champion, beta dies in week 3 |
| Authority to sign a paid contract at end of beta | Otherwise conversion is structurally impossible |
| At least one named technician or maintenance manager who will be hands-on | Field feedback only comes from someone who actually uses it |

Reject candidates who don’t meet all five, even enthusiastic ones. A lukewarm champion produces lukewarm output.

## What SANTECH provides (free for 90 days)

| Deliverable | Scope |
| --- | --- |
| Tenant setup and configuration | Full platform access, custom branding, Microsoft Entra SSO if applicable |
| Content authoring | One major equipment line per participant; capped at ~50-100 sections, ~200 parts linked |
| Branded QR labels | Up to 200 stickers per participant, custom template; printed and shipped |
| AI chat with Claude RAG | Capped at 5,000 messages per month per tenant |
| Customer success | Dedicated point of contact; weekly 30-minute check-ins for 90 days |
| Onboarding training | One 2-hour Zoom session for technicians and authors |

What is NOT included in the beta scope (available at conversion):

- Authoring beyond the initial scoped equipment line

- SAML / generic OIDC SSO (Entra-only during beta)

- CMMS webhook integration

- SOC 2 audit artifacts

- Multi-region deployment

These limitations are explicit in the beta agreement to avoid scope creep.

## What participants commit to

| Commitment | Detail |
| --- | --- |
| Deploy QR codes within 30 days | Minimum 50 real assets at a real site |
| Active technician usage | At least 5 named technicians using the platform |
| Weekly feedback | 30-minute call OR async written, participant’s choice |
| Logo and reference rights | Logo on website; anonymous quotes always; named case study at end of program with approval |
| Designate decision-maker | Named executive with authority to sign paid contract |
| Decision at day 90 | Convert to paid OR accept tenant deactivation |

Strongly encouraged but not required: convert to founding-member pricing at end of beta. Founding-member terms: 50% off list for 24 months, locked rate.

## Timeline — 120 days end to end

| Phase | Weeks | Activities |
| --- | --- | --- |
| Recruit | -2 to 0 | Outreach, qualification calls, beta agreement signing |
| Onboard | 1-2 | Scope authoring, configure tenant, schedule kickoff |
| Author | 3-6 | Content sectioning and parts linking (use S25 library where applicable) |
| Ship | 7 | Print + ship QR codes, finalize tenant configuration |
| Train | 8 | 2-hour onboarding session for technicians and authors |
| Active beta | 8-20 | Weekly feedback loops, monitor metrics, surface issues |
| Mid-program review | 12 | Surface conversion conversation; deliver paid proposal |
| Final review | 21 | Decision meeting with executive sponsor |
| Decision deadline | 22 | Participant commits to convert OR exit |
| Transition | 23-26 | Convert to paid contract OR deactivate tenant |

Critical path: the conversion conversation must start at week 12, not week 21. Procurement at any company of size needs 8-12 weeks to process a new vendor — back-loading the conversion ask kills deals that would otherwise close.

## Success metrics

Behavioral metrics matter more than survey scores:

| Metric | Target | Why |
| --- | --- | --- |
| QR activation rate (scans within 30 days of go-live) | 60%+ of shipped codes | Validates physical deployment |
| Weekly scan volume per active tech | 5+ scans/week | Validates day-to-day utility |
| AI chat messages per tech per week | 2+ messages/week | Validates RAG value prop |
| Self-authored sections (overlays added by participant) | Any non-zero amount | Validates authoring UX |
| Bug/feature reports per active tenant per week | 3-5 | Validates engagement quality |
| NPS at week 12 | 40+ | Conversion correlation |
| Conversion rate at day 90 | 60%+ (3 of 5) | Program ROI threshold |
| Logo rights | 100% | Reference asset baseline |
| Named case study rights | 60%+ (3 of 5) | Marketing asset target |

## Conversion mechanics

At day 90, each participant faces a clear decision:

Path A — Convert to paid (founding-member tier)

- Founding-member pricing: 50% off list for 24 months

- Locked rate even as list pricing rises

- Tenant continues seamlessly with no data loss

- QR codes stay live; technicians keep using

- Authoring services available at standard rates for expansion beyond beta scope

Path B — Exit (no conversion)

- Tenant goes read-only on day 91

- 30-day grace period to export data

- Tenant deactivates on day 121

- QR codes go dark unless an OEM whose equipment is in the tenant subscribes (their content keeps resolving)

- Authored content remains in SANTECH’s library and benefits future customers

The “decision point with consequences” is non-negotiable. Without it, the beta becomes free service with no path to revenue.

## Cost and ROI analysis

### Estimated SANTECH investment per beta participant

| Item | Cost |
| --- | --- |
| Authoring labor (5 days @ $2,500/day blended) | $12,500 |
| QR sticker production and shipping | $750 |
| Customer success time (3 hours/week × 13 weeks @ $150/hr) | $5,850 |
| Tenant setup and configuration | $2,000 |
| Onboarding training session | $1,000 |
| Per-participant total | ~$22,000 |
| 5-participant program total | ~$110,000 |

Note: OEM betas drawing from S25’s already-authored content require less authoring labor (~$5-7k/participant) than fresh authoring engagements. Realistic range: $90-140k total program cost.

### ROI scenarios

| Scenario | Conversions | Avg ARR | Year-1 ARR | Payback (months) |
| --- | --- | --- | --- | --- |
| Strong | 5 of 5 | $60k | $300k | 4-5 |
| Target | 3 of 5 | $60k | $180k | 8-9 |
| Marginal | 2 of 5 | $50k | $100k | 12-14 |
| Failure | ≤1 of 5 | n/a | <$60k | n/a — re-evaluate program design |

Hurdle rate: at least 3 of 5 must convert at average $50k+ ARR for the program to clear its cost in under 12 months. Below that, redesign before running another cohort.

## Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Free participants don’t engage | Mandatory weekly check-ins; missed 2-in-a-row triggers “are you still in?” conversation; reclaim slot if ghosted |
| Verbal yes at day 90 but procurement blocks conversion | Identify economic buyer in week 1, not week 20; deliver paid proposal at week 12 to give procurement 12 weeks |
| Authoring scope creep | Beta agreement caps scope at one equipment line; expansion priced separately |
| OEM conflicts (e.g., Transnorm-Honeywell relationship complicates beta) | Avoid Honeywell-owned brands in beta; choose independent OEMs (Rice Lake, Flow Turn, Visicon) |
| Field tech rejection (UX too clunky on shop floor) | Prioritize PWA polish and QR scan reliability before beta start; have hot-fix capacity in weeks 8-12 |
| Insufficient feedback volume | Make feedback structured (templated forms) rather than open-ended; survey-style weekly reports |
| Beta becomes free service indefinitely | Day 90 deadline is hard; tenant deactivates day 121 if no conversion |

## Beta agreement skeleton

Two-page document, no lawyers required at signing. Key clauses:

- Term: 90 days active beta + 30-day decision window + 30-day transition.

- Scope: Defined equipment line; QR sticker count; named technicians and champion.

- SANTECH obligations: Tenant access, authoring scope, QR labels, customer success time.

- Participant obligations: Deployment minimum, technician usage, weekly feedback, logo and reference rights.

- Conversion option: Founding-member pricing terms locked through end of decision window.

- Decision point: Day 90 conversion or tenant deactivation per documented schedule.

- Data ownership: Authored content remains SANTECH IP; participant’s overlays and operational data remain participant’s IP and exportable on request.

- Confidentiality: Mutual NDA covering technical details; product feedback is non-confidential.

- Termination: Either party may exit the beta on 30-day notice; conversion option lapses on early exit.

- Limitation of liability: Standard SaaS limits; capped at fees paid (i.e., zero during beta).

## Outreach script

Use a variation of the following for first contact, customized per recipient:

Subject: 90-day beta — Connected Worker Platform for MHI

Hi [Name],

SANTECH is launching a Connected Worker Platform purpose-built for material handling and industrial automation. We’ve already deployed it on the FedEx Memphis Secondary 25 sortation system through DMW&H, and your equipment ([specific product line]) is part of the live deployment.

We’re selecting 5 partner companies for a 90-day no-cost beta program — 1 anchor integrator, 1 peer integrator, and 3 OEMs whose equipment is already authored in our system. The goal is real-world feedback before we open this to the broader MHI market in Q4.

What you’d get: a fully configured tenant, custom-branded QR labels for up to 200 of your shipped units, AI-powered technician chat, full content authoring of [specific product line], and weekly engagement with our founding team.

What we ask: 50+ QR codes deployed at a real customer site within 30 days, 5+ technicians using the platform, weekly 30-minute feedback calls, and the opportunity to discuss founding-member pricing at day 90.

Estimated value of the included services: ~$25k. We’d like to start with a 30-minute qualification call to confirm fit. Are you open to a conversation in the next 2 weeks?

[Your sign-off]

## Decision tracker

Maintain a simple status matrix throughout the program:

| Candidate | Outreach sent | Qualified call | Beta agreement signed | Go-live date | Day-90 status | Convert? |
| --- | --- | --- | --- | --- | --- | --- |
| DMW&H |  |  |  |  |  |  |
| Peer integrator (TBD) |  |  |  |  |  |  |
| Rice Lake |  |  |  |  |  |  |
| Flow Turn |  |  |  |  |  |  |
| Visicon |  |  |  |  |  |  |

Review weekly during recruitment phase, then biweekly through active beta.

## What we’re really learning

The beta is not just product feedback. The four real learning outcomes:

- Does the OEM cross-sell pitch work in the wild? Can you walk into a Rice Lake or a Visicon and convince them that their already-authored S25 content is worth $40-80k/yr in subscription?

- Does the integrator value prop hold up beyond DMW&H? Or is DMW&H special because of the SANTECH services relationship?

- What does it cost to author a fresh OEM manual not seeded by S25? This calibrates the services-pricing model for the rest of the year.

- How do real technicians actually use the platform? Where do they get stuck, what do they bypass, what do they ask the AI for that we didn’t predict?

If we get clean answers on those four questions, the beta paid for itself even before any conversions.

## Next steps

- Confirm participant list and back-up candidates

- Finalize beta agreement (legal review optional but recommended)

- Build outreach pipeline — 3-week recruitment window

- Reserve authoring capacity for weeks 3-6

- Order QR sticker stock + branded label printing

- Block weekly check-in calendar slots

- Set program kickoff date (target: 30 days from approval)